## Slide 1
XYZ Mobile App
Performance & Release Management Diagnostic
Prepared for XYZ Company
January 2026

## Slide 2
XYZ Company | Performance Diagnostic Proposal | January 2026
Our Understanding of Scope
Client seeks a diagnostic-driven assessment to address the following objectives:
Analyze mobile app latency across Home, Insurance, Spend Track, Quiz and other critical user flows
Identify root causes behind extended load times (6 seconds observed vs. 2–3 second market benchmark)
Understand app size inflation patterns and growth trajectory (Android: 160MB to 400+MB installed; iOS: 402MB)
Determine feasibility and requirements for transitioning to a monthly release cycle
Recommend specific fixes backed by measurable Root Cause Analysis—no assumptions
Provide a North Star performance vision to guide long-term optimization strategy

## Slide 3
XYZ Company | Performance Diagnostic Proposal | January 2026
Scope of Diagnostic
AB Team Resources & Activities
1.
Mobile Performance Lead (Flutter)
Senior specialist in mobile performance optimization
2.
Mobile Performance Engineer
Technical implementation and profiling expertise
3.
Engineering Manager
Program management and client coordination
Access setup: source code repository, UAT builds, deployment environments
Comprehensive journey mapping and technical architecture walkthrough
Environment validation and build readiness confirmation
Required Client Inputs
Latest production build packages (APK for Android, IPA for iOS)
Access credentials for Analytics dashboards and CMS platforms
Complete API documentation and endpoint specifications
Release pipeline documentation and deployment procedures
Comprehensive third-party SDK inventory and integration details

## Slide 4
XYZ Company | Performance Diagnostic Proposal | January 2026
North Star Vision
Performance benchmarks aligned with industry standards
Metric
Target
Current
Gap
Primary screen load time
2 seconds
6 seconds
67% reduction
Tab-switch latency
150–250 ms
>500 ms
50%+ improvement
App size (installed)
30–40% reduction
Growing
Size optimization
API latency (critical)
<150 ms
300+ ms
Sub-150ms target
Frame render stability
<16 ms/frame
Janky frames
Smooth UX
Release cadence
Monthly train
Ad-hoc
Predictable cycle
Note: These are reference benchmarks only. Actual commitments will be determined following completion of Root Cause Analysis.

## Slide 5
XYZ Company | Performance Diagnostic Proposal | January 2026
Key Assumptions
1
Client Access
All required access (source code, builds, dashboards) will be provided by the client in a timely manner to maintain project schedule.
2
Technical Constraints
Third-party SDK behavior and CMS platform limitations may restrict the scope of possible optimizations.
3
Scope Boundaries
No changes to backend systems or CMS platforms unless explicitly included within the engagement scope.
4
RCA-Driven Outcomes
Root Cause Analysis outcomes will determine feasibility—not all identified issues may be technically fixable.
5
Data-Driven Approach
All recommendations will be measurable and derived from systematic profiling and telemetry data analysis.
6
UX Stability
Business-driven UI/UX changes are considered out of scope unless mutually agreed upon via change request process.
7
Advisory Role
Release Management recommendations are advisory; implementation requires client DevOps team involvement.

## Slide 6
XYZ Company | Performance Diagnostic Proposal | January 2026
Architecture & Design Considerations
Modular, layered architecture assessment with dependency mapping
API sequencing optimization and dependency chain analysis
Asynchronous vs synchronous rendering path evaluation
Third-party SDK footprint analysis and load behavior profiling
Lazy-loading feasibility study for non-critical resources
Asset compression strategies and intelligent caching mechanisms
Separation of concerns for future scalability and maintainability
Release governance framework and branching strategy review

## Slide 7
XYZ Company | Performance Diagnostic Proposal | January 2026
Proposed Diagnostic Architecture Review
Mobile application frontend architecture (Flutter framework deep-dive)
API Gateway interaction patterns and latency bottlenecks
Content Management System driven modules and payload optimization
Third-party SDK integrations (Fly, MarTech, Payments, Firebase)
Performance telemetry flows and monitoring infrastructure
Release pipeline automation and CI/CD workflow assessment

## Slide 8
XYZ Company | Performance Diagnostic Proposal | January 2026
Diagnostic Approach
Week 0 through Week 4 execution plan
Week 0
Setup & Access
• Access provisioning
• Environment configuration
• Build validation
Week 1
Profiling & Analysis
• Load-time benchmarking
• API call mapping
• Size breakdown
• Cache profiling
Week 2
RCA & Observations
• Root-cause identification
• Fixable vs dependency analysis
• SDK constraints
• Pipeline review
Week 3
Validation
• Joint walkthrough
• Client team validation
• Feasibility confirmation
• Release alignment
Week 4
Final Report
• Target alignment
• Uplift estimation
• Fixes list
• Execution plan

## Slide 9
XYZ Company | Performance Diagnostic Proposal | January 2026
Team Structure
Role
Count
Responsibility
Mobile Performance Lead
1
Performance profiling, rendering optimization, app load analysis
Mobile Engineer
2
Code analysis, architecture assessment, technical implementation
Solution Architect
1
Engineering management, program oversight, strategic architecture
Total Team: 3 Members (Diagnostic Phase)

## Slide 10
XYZ Company | Performance Diagnostic Proposal | January 2026
Project Timeline
Week-level Gantt view
Week 0
Week 1
Week 2
Week 3
Week 4
Setup & Access
Profiling & Analysis
RCA & Observations
Discussions & Validation
Final Report

## Slide 11
XYZ Company | Performance Diagnostic Proposal | January 2026
Commercial Structure
Diagnostic Phase
• Duration: 4 weeks
• Pricing: Fixed fee structure
• Resources: 4–5 FTEs (1 month equivalent)
• Deliverables: Analysis, RCA, reporting, advisory
Execution Phase
• Pricing: Estimated post-diagnostic
• Scope: Dependent on fixable items identified
• Timeline: To be determined
• Resources: Flexible allocation

## Slide 12
XYZ Company | Performance Diagnostic Proposal | January 2026
Risks & Dependencies
Third-party SDK limitations may constrain optimization options
CMS payload restrictions could impact content delivery performance
Launch-time API dependencies may block user experience improvements
Device fragmentation and low-RAM behavior variations across Android devices
Release process maturity level may affect implementation timeline
Environment availability and access provisioning delays

## Slide 13
XYZ Company | Performance Diagnostic Proposal | January 2026
Final Deliverables
A North Star aligned, data-backed, feasible performance roadmap
Detailed assessment of what can be improved with specific technical recommendations
Clear documentation of what cannot be improved and underlying technical constraints
Quantified expected performance uplift ranges per optimization category
Recommended team structure and implementation timeline for execution phase
Monthly release train readiness assessment with specific capability gaps identified
North Star Aligned • Data-Backed • Feasible & Actionable