## Slide 1
Client Logo
AB Brand
XYZ Mobile App
Performance & Release Management Diagnostic
XYZ Company
January 2026
XYZ Mobile App Diagnostic
Confidential | Prepared for XYZ Company | January 2026

## Slide 2
XYZ Mobile App Diagnostic | Confidential | January 2026
02
Our Understanding of Scope
Client seeks a diagnostic-driven assessment to:
Analyze
mobile app latency across Home, Insurance, Spend Track, Quiz & other flows
Identify
root causes behind long load times (6 seconds vs market 2–3 sec benchmark)
Understand
app size inflation (Android: 160MB → 400+MB installed; iOS: 402MB)
Determine
feasibility of moving to a monthly release cycle
Recommend
fixes backed by measurable RCA (no assumptions)
Provide
a North Star performance vision to guide long-term optimization

## Slide 3
XYZ Mobile App Diagnostic | Confidential | January 2026
03
Scope of Diagnostic
Mapped to Reference Structure
Project Start – Pre‑Requisite
AB Team
• Mobile Performance Lead (Flutter)
• Mobile Performance Engineer
• Engineering Manager
Activities
• Access setup: source code, UAT builds
• Journey & technical walkthrough
• Environment & build readiness confirmation
Diagnostic Pre‑Requisite
Inputs Needed From Client
• Latest production build (APK/IPA)
• Access to Analytics, CMS
• API documentation
• Release pipeline documentation
• Third‑party SDK list
Client Responsibilities
[Placeholder for client-specific responsibilities and commitments]

## Slide 4
XYZ Mobile App Diagnostic | Confidential | January 2026
04
North Star Vision
Performance North Star (Industry Benchmarks)
Primary Screen Load Time
Current: 6.0 sec (Slow)
Market Benchmark: 2.0 sec
67% faster
Tab-switch latency
150–250 ms
App size target
30–40% reduction
API latency goal
<150 ms critical
Frame stability
<16 ms/frame
Release cadence
Monthly train
Current trajectory
Action required
⚠ These are reference benchmarks only. Final commitments will be established after RCA is completed.

## Slide 5
XYZ Mobile App Diagnostic | Confidential | January 2026
05
Assumptions
Critical Success Factors
These assumptions guide the diagnostic approach and determine feasibility outcomes.
Prerequisite
All access (code, builds, dashboards) will be provided by the client
Technical Constraint
Third‑party SDK behavior and CMS limitations may restrict optimization
Scope Boundary
No changes to backend or CMS unless explicitly included
Methodology
RCA outcomes will determine feasibility of performance enhancements
Data-Driven
Recommendations will be measurable and derived from profiling & data
Scope Boundary
Business‑driven UI/UX changes are out of scope unless mutually agreed
Advisory Role
Release Management changes are advisory; implementation requires client DevOps

## Slide 6
XYZ Mobile App Diagnostic | Confidential | January 2026
06
Architecture & Design Considerations
Evaluating the mobile application ecosystem to support performance goals.
Core Architecture
• Modular, layered architecture assessment
• Asynchronous vs synchronous rendering optimization
• Lazy‑loading feasibility
• Separation of concerns for future scalability
Connectivity & Governance
• API sequencing, dependency mapping
• Third‑party SDK footprint & load behavior
• Asset compression & caching strategies
• Release governance & branching strategy review

## Slide 7
XYZ Mobile App Diagnostic | Confidential | January 2026
07
Proposed Diagnostic Architecture View
App Frontend
(Flutter)
• UI
• State Mgmt
• Local Cache
Interaction Layer
• API Gateway
• CMS Modules
Backend Systems
(Core Services)
Third‑Party SDKs
Fly
MarTech
Payments
Firebase
Performance Telemetry & Analytics
App Start
API Latency
Memory
Crash/ANR

## Slide 8
XYZ Mobile App Diagnostic | Confidential | January 2026
08
Our Approach – Diagnostic
Week 0 to Week 4 Execution Plan
Week 0
Setup & Access
• Access provisioning
• Environment setup
• Build validation
Week 1
Profiling & Analysis
• Load‑time benchmarking
• API call mapping
• Size breakdown
• Cache profiling
Week 2
RCA & Observations
• Root‑cause identification
• Fixable analysis
• SDK constraints
• Pipeline review
Week 3
Discussions & Verifications
• Joint walkthrough
• Client validation
• Feasibility check
• Release alignment
Week 4
Final Report
• Target alignment
• Uplift range
• Recommended fixes
• Execution plan

## Slide 9
XYZ Mobile App Diagnostic | Confidential | January 2026
09
Team Structure – Diagnostic Phase
Role
Count
Responsibility
Mobile Performance Lead
1
Profiling, rendering, app load optimization
Mobile Engineer
2
Code analysis, architecture assessment
Solution Architect
1
Architecture oversight and technical guidance
Engineering Manager / Program Management
1
Oversight, coordination, stakeholder management
Total: 3 Members

## Slide 10
XYZ Mobile App Diagnostic | Confidential | January 2026
10
Gantt Timeline – Diagnostic Phase
Weeks 0–4
Week 0
Week 1
Week 2
Week 3
Week 4
Setup & Access
Profiling & Analysis
RCA & Observations
Discussions & Verifications
Final Report

## Slide 11
XYZ Mobile App Diagnostic | Confidential | January 2026
11
Commercial Structure – Template
🔍 Diagnostic Phase (4 Weeks)
• Fixed fee (based on 4–5 resources for 1 month equivalent)
• Covers analysis, RCA, reporting, release advisory
🚀 Execution Phase
• To be estimated based on diagnostic output
• Dependent on size of fixable items

## Slide 12
XYZ Mobile App Diagnostic | Confidential | January 2026
12
Risks & Dependencies
!
Third‑party SDK limitations
External dependencies
!
CMS payload constraints
Platform constraints
!
Launch‑time API dependencies
Performance blocker
!
Device fragmentation & low‑RAM behavior
Compatibility risk
!
Release process maturity
Operational readiness
!
Environment availability
Access & provisioning
Risk Levels: ⚠ High ⚡ Medium ✓ Low (to be assessed during diagnostic)

## Slide 13
XYZ Mobile App Diagnostic | Confidential | January 2026
13
Final Outcome
North‑Star aligned, data‑backed performance roadmap
What can be improved
Detailed technical recommendations with estimated impact
What cannot be improved
Constraints documentation with technical rationale
Expected uplift range
Quantified performance gains per optimization category
Team & timeline
Recommended structure and implementation roadmap
Monthly Release Readiness Assessment
Specific capability gaps and transition roadmap for predictable monthly releases